## Slide 1
Third-Party Risk Management
Closure & Executive Report
Johns Hopkins Home Health - Week 6 Final Deliverable
Prepared For:
CIO, CISO, Compliance Officer & Executive Leadership
Program Phase:
TPRM Lifecycle Closure - Year 1 Completion
Date:
May 2026
Classification:
Confidential - Internal Use Only
1/12

## Slide 2
WEEK 6 - CLOSURE
Executive Briefing Agenda
01
Executive Summary
Program outcomes, key achievements & closure status
02
Vendor Risk Profile Summary
Final risk ratings, residual risk & risk acceptance
03
HIPAA Compliance Gap Analysis
Outstanding gaps, regulatory exposure & audit findings
04
Remediation Status & Results
Completed actions, in-progress items & closure evidence
05
Process Improvements
Onboarding, monitoring, offboarding enhancements
06
Lessons Learned & Year 2 Roadmap
Key takeaways, strategic priorities & Q1-Q2 2027 plan
07
Final Recommendations & Sign-Off
Executive decisions, risk acceptance & formal closure
2/12

## Slide 3
EXECUTIVE OVERVIEW
Executive Summary
TPRM Program Year 1 - Final Status & Outcomes
4
Vendors Assessed
Critical, High, Medium & Low risk tiers
3
High-Risk Gaps Closed
MFA, BAA updates, access controls
2
Medium Gaps Remaining
Audit logging, breach SLA - in remediation
92%
Compliance Score
Up from 67% at program start
Program Overview
The Johns Hopkins Home Health (JHH) Third-Party Risk Management (TPRM) program has completed its Year 1 lifecycle, encompassing vendor onboarding, risk assessment, continuous monitoring, remediation, and formal closure. This executive report summarizes final risk positions, HIPAA compliance status, remediation outcomes, and strategic recommendations for Year 2.
Key Achievements:
All four critical vendors (McKesson, Veradigm, AWS Healthcare, Epic Systems) assessed and risk-rated
Three high-risk HIPAA gaps remediated: MFA enforcement, BAA/Omnibus clause updates, access control hardening
Automated monitoring framework deployed with quarterly audit cycles and real-time alerting
Comprehensive onboarding (12-item) and offboarding (10-item) checklists institutionalized
Overall compliance posture improved from 67% to 92% across all vendor tiers
Outstanding Items:
SIEM integration for audit logging (target: Q1 2027) | Breach notification SLA formalization (target: Q1 2027)
3/12

## Slide 4
RISK ASSESSMENT
Vendor Risk Profile Summary
Final risk ratings, inherent vs. residual risk, and risk acceptance status
Vendor
Service
Inherent Risk
Residual Risk
Key Findings
Status
McKesson
Pharmacy & Supply Chain
HIGH
MEDIUM
Weak MFA, outdated BAA, shared credentials, no audit logging
Remediated
Veradigm
EHR Platform
MEDIUM
LOW
Session timeout gaps, incomplete BAAs, moderate access controls
Remediated
AWS Healthcare
Cloud Infrastructure
LOW
LOW
Strong SOC 2, HIPAA-ready, encryption at rest, robust IAM
Accepted
Epic Systems
EHR Integration
LOW
LOW
Compliant BAA, MFA enforced, audit trails, breach notification SLA
Accepted
Risk Acceptance & Residual Risk Statement
All residual risks have been reviewed and formally accepted by the CISO and Compliance Officer. McKesson's residual Medium risk is mitigated through enhanced monitoring and quarterly reassessment. AWS Healthcare and Epic Systems present Low residual risk with no further action required. Veradigm's risk has been reduced to Low following session timeout enforcement and BAA updates.
4/12

## Slide 5
COMPLIANCE ASSESSMENT
HIPAA Compliance Gap Analysis
Identified gaps, regulatory exposure, remediation status & compliance scoring
Gaps Remediated (3 of 5)
• MFA Enforcement - McKesson: MFA now mandatory for all remote and privileged access; aligned with NIST 800-63B
• BAA/Omnibus Clause Updates - McKesson & Veradigm: BAAs updated with Omnibus Rule provisions, breach notification timelines, and subcontractor flow-down requirements
• Access Control Hardening - Role-based access controls (RBAC) implemented; shared credentials eliminated; session timeout set to 15 minutes
Gaps In Progress (2 of 5)
• SIEM Integration & Audit Logging - Centralized logging not yet deployed; vendor audit trails remain siloed; target: Q1 2027
• Breach Notification SLA - Formal SLA with 24-hour notification window not yet contractually binding for all vendors; target: Q1 2027
Compliance Score by HIPAA Safeguard Category
95%
Administrative Safeguards
88%
Physical Safeguards
85%
Technical Safeguards
78%
Breach Notification Rule
92%
Overall Compliance Score
5/12

## Slide 6
REMEDIATION TRACKING
Remediation Status & Results
Action items, closure evidence, and outstanding remediation plan
#
Remediation Action
Vendor
Priority
Status
Evidence
Target Date
1
Enforce MFA for all remote access
McKesson
HIGH
Closed
MFA policy doc, screenshots
Completed
2
Update BAA with Omnibus clauses
McKesson, Veradigm
HIGH
Closed
Executed BAAs, legal review
Completed
3
Implement RBAC & eliminate shared creds
McKesson
HIGH
Closed
Access matrix, IAM config
Completed
4
Enforce 15-min session timeout
Veradigm
MEDIUM
Closed
Config screenshot, policy
Completed
5
Deploy SIEM for centralized logging
All Vendors
MEDIUM
In Progress
Architecture design approved
Q1 2027
6
Formalize breach notification SLA
All Vendors
MEDIUM
In Progress
Draft SLA under legal review
Q1 2027
Remediation Completion Rate
4 of 6 actions closed (67%)
2 actions on track for Q1 2027
Closure Evidence Repository
All closure evidence documented in TPRM repository: policy documents, executed BAAs, IAM configurations, screenshots, and legal review sign-offs.
6/12

## Slide 7
PROCESS IMPROVEMENT
Enhanced Vendor Onboarding Process
12-item onboarding checklist - standardized, risk-based, and compliance-integrated
Phase 1: Pre-Onboarding
Vendor intake form completed with service classification
Initial risk tier assignment (Critical/High/Medium/Low)
BAA executed before any PHI access is granted
Security questionnaire (SIG Lite or CAIQ) distributed
Phase 2: Assessment & Validation
Third-party security assessment completed
SOC 2 Type II / ISO 27001 certificate verification
HIPAA safeguard alignment review (Admin/Physical/Technical)
Penetration test results reviewed (for Critical/High vendors)
Phase 3: Approval & Integration
Risk assessment report presented to TPRM committee
Formal approval from CISO, Compliance Officer, and business owner
Vendor added to continuous monitoring schedule
Access credentials provisioned with least-privilege principle
Key Improvements vs. Prior Process
>> Risk-tiered assessment depth - Critical/High vendors receive full SIG + pen test review; Medium/Low receive SIG Lite
>> Mandatory BAA execution before any system access - eliminates pre-BAA PHI exposure gap identified in McKesson assessment
>> Automated compliance scoring - each vendor receives a compliance score (0-100) that triggers escalation if below 75%
>> Executive sign-off requirement - CISO and Compliance Officer must approve all Critical and High-risk vendors
>> Integration with continuous monitoring - onboarding directly feeds into quarterly monitoring schedule
>> Standardized evidence repository - all onboarding artifacts stored in centralized TPRM platform with audit trail
7/12

## Slide 8
PROCESS IMPROVEMENT
Continuous Monitoring Framework
Automated monitoring tools, quarterly audit cycles, and real-time alerting
Automated Tools
Security ratings platform (BitSight / SecurityScorecard) for continuous external posture monitoring
Vulnerability scanning integration with vendor-hosted systems (quarterly scans, critical findings within 48hrs)
Certificate expiry monitoring for all vendor TLS/SSL certificates
Breach notification feed monitoring (Have I Been Pwned, dark web monitoring)
Quarterly Audit Cycle
Q1: Full risk reassessment + BAA compliance review
Q2: Access control audit + MFA enforcement verification
Q3: Incident response tabletop exercise with vendor participation
Q4: Annual compliance scoring + Year 2 planning input
Real-Time Alerting
Automated alerts for security rating drops below threshold (700 BitSight / 75 SecurityScorecard)
Immediate notification of vendor data breach or security incident
BAA expiration alerts (90-day, 60-day, 30-day advance warnings)
Compliance score degradation alerts (below 80% triggers escalation)
Escalation Matrix
Critical Alert >> CISO notified within 1 hour | High Alert >> TPRM Lead notified within 4 hours | Medium Alert >> Reviewed in weekly TPRM standup | Low Alert >> Logged and reviewed in quarterly audit
8/12

## Slide 9
PROCESS IMPROVEMENT
Vendor Offboarding Process
10-item offboarding checklist - ensuring secure, compliant, and complete vendor exit
Phase 1: Access Revocation
All vendor user accounts disabled within 24 hours of termination notice
API keys, service accounts, and integration tokens revoked
VPN and remote access credentials terminated
Shared credentials rotated and access logs reviewed for anomalies
Phase 2: Data & Asset Recovery
All PHI/PII data returned or certified destroyed (with Certificate of Destruction)
Company-issued assets (laptops, badges, tokens) collected
Cloud storage access revoked; data export completed and verified
Phase 3: Compliance & Closure
Final BAA termination notice sent; obligations survive per contract terms
Post-offboarding security review completed within 30 days
Vendor removed from monitoring schedule and asset inventory
Offboarding Lessons Learned
>> Orphaned accounts discovered during McKesson offboarding - led to mandatory 24-hour revocation SLA
>> Certificate of Destruction was missing from prior vendor exit - now a mandatory closure artifact
>> BAA survival clauses were not tracked - post-termination obligations now logged in compliance calendar
>> Asset recovery took 2+ weeks without formal process - now requires 5-business-day return window
>> Post-offboarding security review was never conducted - now scheduled at 30 days post-exit
>> Monitoring schedule was not updated - automated removal from monitoring now triggered by offboarding workflow
9/12

## Slide 10
RETROSPECTIVE
Lessons Learned - Year 1 TPRM Program
Key takeaways, process gaps identified, and institutional knowledge captured
Early BAA Execution is Critical
McKesson operated for 3 months without an executed BAA containing Omnibus Rule provisions. All future vendors must have a fully executed BAA before any PHI access is provisioned. Legal review should be initiated during vendor intake, not after onboarding approval.
Risk-Tiered Assessments Save Resources
Applying full assessment depth to all vendors created bottlenecks. The new tiered approach (Critical/High = full SIG + pen test; Medium/Low = SIG Lite) reduced assessment time by 40% while maintaining appropriate rigor for high-risk vendors.
Continuous Monitoring > Point-in-Time Audits
Quarterly point-in-time audits missed several security posture changes between cycles. The shift to continuous monitoring with automated alerting provides real-time visibility and faster incident response.
Executive Sponsorship Drives Remediation
Vendors with direct CISO/Compliance Officer engagement remediated gaps 2x faster than those managed solely by the TPRM team. Executive escalation should be triggered for any gap open beyond 60 days.
Documentation is as Important as Remediation
Several remediation actions were completed but lacked documented evidence. The new evidence repository ensures every action has supporting artifacts (policies, screenshots, legal sign-offs) for audit readiness.
Offboarding Requires Equal Rigor as Onboarding
Orphaned accounts and missing Certificates of Destruction during prior vendor exits created residual risk. The 10-item offboarding checklist ensures secure, compliant, and complete vendor exit.
10/12

## Slide 11
STRATEGIC PLANNING
Year 2 Roadmap - Q1-Q2 2027
Strategic priorities, planned initiatives, and maturity targets for TPRM program evolution
Q1 2027 - Foundation & Closure
Deploy SIEM integration for centralized vendor audit logging
Formalize breach notification SLA (24-hour window) with all vendors
Complete Year 1 formal closure documentation and executive sign-off
Conduct first Year 2 quarterly audit (full risk reassessment)
Implement automated compliance scoring dashboard
Q2 2027 - Enhancement & Scale
Expand monitoring to include supply chain and fourth-party risk
Implement automated vendor risk scoring with machine learning inputs
Conduct cross-vendor incident response tabletop exercise
Develop TPRM maturity model assessment (target: Level 3 >> Level 4)
Integrate TPRM platform with enterprise GRC system
TPRM Maturity Targets - Year 2
Current State (Year 1 End)
Level 2 - Managed
Processes defined and documented; some automation; reactive monitoring
Target State (Year 2 End)
Level 4 - Quantitatively Managed
Fully automated monitoring; predictive risk analytics; integrated GRC; proactive threat intelligence
11/12

## Slide 12
CLOSURE & APPROVAL
Final Recommendations & Executive Sign-Off
Required executive decisions, risk acceptance, and formal program closure
Executive Recommendations
>> Approve residual risk acceptance for all four vendors as documented in Slide 4
>> Authorize Q1 2027 budget for SIEM integration and breach notification SLA formalization
>> Mandate BAA execution as a prerequisite for all future vendor onboarding - no exceptions
>> Approve transition to continuous monitoring framework with automated alerting (Slide 8)
>> Endorse Year 2 roadmap and TPRM maturity target of Level 4 by Q2 2027
>> Designate executive sponsor for quarterly TPRM steering committee reviews
>> Require annual third-party audit of TPRM program effectiveness
Formal Closure Sign-Off
Chief Information Security Officer (CISO)
Risk acceptance, remediation approval, Year 2 authorization
Signature / Date
Chief Information Officer (CIO)
Budget approval, strategic alignment, executive sponsorship
Signature / Date
Compliance Officer
HIPAA compliance attestation, BAA execution verification, audit readiness
Signature / Date
TPRM Program Lead
Program delivery confirmation, evidence repository completion, lessons learned documentation
Signature / Date
Program Closure Statement
The Johns Hopkins Home Health TPRM Program Year 1 is recommended for formal closure upon executive sign-off. All critical and high-risk findings have been remediated. Remaining medium-risk items are on track for Q1 2027 completion. The program has achieved a 92% compliance score, established institutionalized onboarding/monitoring/offboarding processes, and is positioned for Year 2 maturity advancement to Level 4.
This report and all supporting artifacts are retained in the TPRM evidence repository for audit readiness and regulatory examination.
12/12